# Work breakdown structure

The purpose of this section is to explain the detailed work do be done in the system with top-down approach. The WBS provided in this document is created with both processes and deliverables.

The detailed work breakdown structure is shown on Figure 1. Appendix A shows the WBS in larger format in landscape mode. The work packages are the leaves of the WBS and they are noted in yellow on the picture.




Figure 1 Work breakdown structure for the project

Here is a detailed explanation of the WBS for the Finance Portal 2.0.

1. Finance Portal 2.0 project
   1. System concept phase
      1. Chatter document
      2. Feasibility study
   2. Planning
      1. Project management plan
      2. Software requirements specification
   3. Execution and control
      1. Software design
         1. Software design document
      2. Technical setup
         1. DevOps setup
         2. Database setup
         3. Backend setup
         4. Frontend setup
         5. Test plan setup
         6. Project management tools setup
      3. Implementation and testing
         1. Customer personal data
         2. Customer wills and contracts
         3. Customer insurances
         4. Customer taxes
         5. Real estates and mortgages
         6. Payment orders
         7. Card limits and geo blocking
      4. Product verification and testing
         1. Release product version
         2. Complete verification and acceptance testing
   4. Closure
      1. Software delivery
      2. Software documentation
      3. User manual

Each of the points under 1.3.3 Implementation and testing include: backend development, frontend development, regression testing.

# Appendix A

Work breakdown structure in larger format.

